EDUGENIE – PROJECT PLANNING & ANALYSIS

Google Gemini Powered Learning Assistant

Prepared from the EduGenie project document and the Initial Project Planning Template.

1. Project Overview

EduGenie is a lightweight AI-powered educational assistant designed to simplify learning through generative AI. The documented system supports question answering, simplified concept explanations, quiz generation, summarization, and personalized learning recommendations.

2. Project Objectives

Provide smart and concise answers to student questions.

Explain complex concepts in simple language.

Generate quizzes from topics or educational passages.

Summarize long educational content for quick revision.

Provide structured beginner-to-advanced learning recommendations.

Offer a lightweight web interface backed by FastAPI and AI models.

3. Proposed Technology & Architecture

Backend: FastAPI with Uvicorn.

Frontend: HTML and CSS using templates/static folders.

Cloud AI: Google Gemini API for Q&A, quizzes, summaries, and learning paths.

Local AI: LaMini-Flan-T5-783M for concept explanation.

Templating: Jinja2.

Main modules: main.py, explanation_module.py, qna.py, quiz_module.py, summary_module.py, learning_path.py.

4. Functional Requirements / Epics

| Epic ID | Epic | Functional Requirement |
| --- | --- | --- |
| E1 | User Interaction | User can submit a learning request and receive a result. |
| E2 | Question Answering | User can ask academic/general knowledge questions. |
| E3 | Concept Explanation | User can request a simplified explanation of a topic. |
| E4 | Quiz Generation | User can generate three MCQs with four options each. |
| E5 | Summarization | User can convert long passages into concise summaries. |
| E6 | Learning Recommendations | User can receive a structured beginner-to-advanced learning path. |
| E7 | Web Interface | User can select a task, enter content, submit, and view results. |
| E8 | Testing & Deployment | Application can be run locally and functionally tested. |

5. Product Backlog and Sprint Schedule

The following backlog adapts the supplied planning template to the documented EduGenie requirements. Story points and priorities are planning estimates created from the scope described in the project document.

| Sprint | Epic | User Story No. | User Story / Task | Points | Priority | Team Members | Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | US-01 | As a developer, I can create the EduGenie project structure with FastAPI, templates, static files and dependencies. | 3 | High | Project Team | 16-Mar-2026 | 22-Mar-2026 |
| Sprint-1 | Project Setup | US-02 | As a developer, I can configure Python 3.10+, Uvicorn, Jinja2 and environment/API-key setup. | 2 | High | Project Team | 16-Mar-2026 | 22-Mar-2026 |
| Sprint-1 | Web Interface | US-03 | As a user, I can open a simple web interface with task selection, input area and submit button. | 3 | High | Project Team | 16-Mar-2026 | 22-Mar-2026 |
| Sprint-2 | Question Answering | US-04 | As a learner, I can ask an academic question and receive an AI-generated answer through /qa. | 3 | High | Project Team | 23-Mar-2026 | 29-Mar-2026 |
| Sprint-2 | Concept Explanation | US-05 | As a learner, I can request a simple explanation of a complex topic through /explain. | 3 | High | Project Team | 23-Mar-2026 | 29-Mar-2026 |
| Sprint-2 | Backend API | US-06 | As a developer, I can connect each frontend task to its corresponding FastAPI endpoint. | 2 | High | Project Team | 23-Mar-2026 | 29-Mar-2026 |
| Sprint-3 | Quiz Generation | US-07 | As a learner, I can generate three MCQs with four options and correct answers from a passage. | 5 | High | Project Team | 30-Mar-2026 | 05-Apr-2026 |
| Sprint-3 | Quiz Generation | US-08 | As a developer, I can validate and parse the quiz JSON response and handle generation errors. | 3 | Medium | Project Team | 30-Mar-2026 | 05-Apr-2026 |
| Sprint-3 | Summarization | US-09 | As a learner, I can summarize a long educational passage into a concise revision-friendly version. | 3 | High | Project Team | 30-Mar-2026 | 05-Apr-2026 |
| Sprint-4 | Learning Path | US-10 | As a learner, I can request a structured learning path from beginner to advanced level. | 5 | High | Project Team | 06-Apr-2026 | 12-Apr-2026 |
| Sprint-4 | Learning Path | US-11 | As a learner, I can receive useful learning resources such as videos, articles or books. | 3 | Medium | Project Team | 06-Apr-2026 | 12-Apr-2026 |
| Sprint-4 | Integration | US-12 | As a user, I can submit a task and see the result below the input area in the web interface. | 3 | High | Project Team | 06-Apr-2026 | 12-Apr-2026 |
| Sprint-5 | Testing | US-13 | As a tester, I can test Q&A, explanation, quiz, summarization and learning recommendations. | 3 | High | Project Team | 13-Apr-2026 | 19-Apr-2026 |
| Sprint-5 | Deployment | US-14 | As a developer, I can run the application locally using Uvicorn and access it through localhost. | 2 | High | Project Team | 13-Apr-2026 | 19-Apr-2026 |
| Sprint-5 | Quality | US-15 | As a team, we can identify AI accuracy, performance, usability and privacy issues for improvement. | 3 | Medium | Project Team | 13-Apr-2026 | 19-Apr-2026 |

6. Sprint-wise Deliverables

Sprint-1: Project foundation, dependency setup, FastAPI skeleton and initial HTML/CSS interface.

Sprint-2: Working Q&A and concept explanation modules with backend endpoints.

Sprint-3: Quiz generation with JSON handling and summarization module.

Sprint-4: Personalized learning-path generation and frontend-backend live integration.

Sprint-5: Functional testing, local deployment verification and quality review.

7. API / Module Mapping

| Endpoint | Module | AI Model | Purpose |
| --- | --- | --- | --- |
| /qa | qna.py | Gemini | Question answering |
| /explain | explanation_module.py | LaMini-Flan-T5-783M | Simplified concept explanation |
| /quiz | quiz_module.py | Gemini | Three MCQs with four options |
| /summarize | summary_module.py | Gemini | Concise summary |
| /learn/recommendations | learning_path.py | Gemini | Structured learning path |

8. Acceptance Criteria

The application starts successfully with the documented local Uvicorn command.

The web interface provides task selection, text input and submission.

Q&A returns an AI-generated response for a valid question.

Explanation provides a simplified response for a topic.

Quiz generation returns three questions with four options and correct answers.

Summarization produces a concise version of supplied educational content.

Learning recommendations provide a structured path with progressive difficulty and resources.

Errors from AI generation or response parsing are handled with useful messages.

9. Project Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| AI response accuracy | Validate outputs, test prompts and continuously refine prompt structures. |
| API/configuration errors | Keep API keys secure and validate environment/configuration before execution. |
| Quiz JSON parsing failures | Clean Markdown code blocks and validate the returned JSON structure. |
| Device performance | Use lightweight local explanation model and cloud inference where appropriate. |
| Usability | Keep the interface simple, responsive and result-focused. |
| Data privacy | Review data handling and avoid exposing API credentials in source code. |

10. Conclusion

Based on the supplied documents, EduGenie can be planned as a five-sprint educational AI project. The backlog covers the documented core modules—Q&A, explanation, quiz generation, summarization and learning recommendations—together with the FastAPI backend, HTML/CSS frontend, integration, testing and local deployment activities. The supplied planning template is retained as the basis for sprint, user-story, points and priority organization.

Source Basis

1. EduGenie: Google Gemini Powered Learning Assistant project document.

2. Initial Project Planning Template (15 March 2026).